## Slide 1: Software Measurement and Process Improvement
Q
Mehmet Tumer
Chicago Software Process Improvement Network

## Slide 2: Introduction
Role of measurement in software process improvement
Examples of software development process metrics
Recommendations for establishing and maintaining a measurement program

## Slide 3: Agenda
Overview of Publitec
Project Management Metrics
Defect Based Metrics
Development Process Metrics
Quality System Metric
Tools for Metrics System
Summary
Feedback and Experience Sharing

## Slide 4: Publitec
Internal software house
Established in the Netherlands in 1987
Re-organization in 1991
Established the Quality Assurance Group

## Slide 5: Process Improvement Approach
Involvement by everyone
Decisions based on facts
Prioritization, implement critical processes first
Define Measurable processes

## Slide 6: Major Milestones
Sep. ‘91 Establish QA Group
Sep. ‘92 Procedures Implemented
Feb. ‘93 ISO9001 Trial Audit
Aug. ‘93 ISO9001 Certification
Oct. ‘96 SEI CMM training
Jan. ‘97 CMM assessment by
independent organization

## Slide 7: Objectives
Deliver at the required time within the estimated cost
  Project Management Metrics
Deliver the expected functionality
  Defect Metrics
  Development Process Metrics
Justify Cost of Quality
  Quality System Metric

## Slide 8: Product and Process Measurement Guidelines
Application: What does the metric indicate
Primitives: What is the basic data, how to capture
Implementation: How to calculate
Interpretation: Meaning and targets

## Slide 9: Measurement
METRICS
QUALITY
SYSTEM
METRICS
PROJECT
MANAGEMENT
METRICS
DEFECT
METRICS
DEVELOPMENT
PROCESS
METRICS

## Slide 10: Project Management Metrics
Cost performance Outlook
  Provides a tool for measuring the Cost and schedule maintenance against the project plan
  At the end of the project provides historic data on the initial estimate, final estimate, and the actual cost and schedule.
Project Plan Visibility
  Indicates the overall visibility of project plans
Software development Effort Distribution
  Provides the distribution of effort for the software development projects across different phases in the development life cycle.

## Slide 11: Growth of a Software Problem
REALITY
APPEARANCES
Requirement
Definition
Design
Coding
Testing
?

## Slide 12: Visibility

## Slide 17: On Time Delivery

## Slide 19: Defect Based Metrics
Defect Days Number
  The effectiveness of the software development process depends upon the timely detection and removal of detects across the entire life cycle.
  The earlier in the development cycle a defect is identified, the cheaper it is to remove that defect.
  This metric represents the number of days that defects spend in the software system from their introduction to their detection and removal

## Slide 21: Defect Based Metrics
Defect Distribution by Cause Category
  This metrics provides information on the reason of defects
Defect Distribution by Discovery Mechanism
  This defect indicates where in the development process, majority of the defects are identified. It is also possible to see the effectiveness of the review and testing process in identifying the defects before they are found by the customers.

## Slide 23: Discover Mechanism

## Slide 24: Development Process Metrics
23
These metrics are used to judge how effective the development process is in identifying and avoiding defects. These are plotted against the timeline to indicate the improvement in the process.
Analysis (Design) Review Efficiency
  Indicates the percentage of analysis (design) defects found at the analysis (design) review, right after the analysis (design) activity.
  Long Stay Defects
  Percentage of the defects which took more than 100 days to remove after their introduction
Late Detect Defects
  Percentage of the defects which took more than 30 days to detect after their introduction

## Slide 26: Quality System Metric
25
QUALITY LOSS
  Cost of Rework
  Cost of Scrap
QUALITY INVESTMENT
  Cost of Quality System
  Cost of Project QA Activities
QUALITY COST = QUALITY LOSS + QUALITY INVESTMENT
This metric is used to measure the effectiveness of the quality system

## Slide 28: Tools for Metrics System
Scheduling Tool
Tracking Tool (Time Registration Tool)
Defect Management Tool
Reporting Tool

## Slide 29: Summary
Improvement is not possible without measurement
Design measurable processes
Involve all Stakeholders in the description of the processes and metrics

## Slide 30: Summary
Measure with a focus
Set targets and track achievement against the targets
Don’t ignore results, provide continuous feedback
Never use metrics to evaluate groups or individuals

## Slide 31: Summary
Capture as much data as possible, report only those metrics that make sense
Audit the data collection process
Validate the conclusions with different metrics
Beware of aging metrics